COSYSMO Data Collection Instrument

# Introduction

The purpose of this form is to collect information to be used as inputs to COSYSMO (Constructive Systems Engineering Cost Model) currently under development by the Center for Software Engineering at USC.  This effort is sponsored by the Center for Software Engineering’s affiliate organizations and the International Council on Systems Engineering (INCOSE).

We ask that you select a system of interest and provide as much information as possible on its Systems Engineering hours, functional size, and cost drivers.  Please make sure that the system of interest is at or near completion.  Only use one form per system of interest.  Some of the information requested in this form may be readily available and some if it may have to be estimated to the best of your knowledge.  If some of your answers require you to make assumptions, please include the assumptions in the space provided.  More information is better than less.  The completed form will be treated as proprietary information and is covered by non-disclosure agreements signed with USC-CSE.  If no agreement is in place, one can be produced to cover this data collection effort.

Each data collection form received will be assigned a three-digit Organization Identification (OID) number and a three-digit Project Identification Number (PID) by the USC-CSE.  The Primary Data POC will be notified of these assignments to facilitate follow-on communications.  These numbers will be used to protect the identity of the organizations and the data they provide.  For more information, visit: www.valerdi.com/cosysmo.  Please submit forms via e-mail to:

Ricardo Valerdi

University of Southern California - Center for Software Engineering

E-mail: rvalerdi@sunset.usc.edu

Phone: (213) 440-4378   ( call this number if you have any questions

# General Information

### Organization ID               (for USC-CSE use only)

### Project/System of Interest ID (assigned by the Primary Data POC)

### Name(s) of Person(s) that provided input for this form, Primary Data POC first

| Name | E-mail | Phone |
| --- | --- | --- |

### Company name & business division

### Date prepared/modified

# Project Description

## Stakeholders

How many diverse stakeholders are involved in the project?

# of acquirers:       		# of oversight/integrators:

# of end-users:      		# of partners:  (includes sub and co-contractors)

Other: Description        Quantity

## Application Domain.

What domain would best describe this system? (Check all that apply)

| Agriculture | Aircraft/Avionics (Commercial jets, helicopters, avionics devices) | Automotive / Motor Vehicles (cars, trucks, buses, etc.) |
| --- | --- | --- |
| Data Systems/Information Technology (health care, legal, business records and databases, etc.) | Energy (coal, gas, oil, electric production and distribution, etc.) | Environmental/Waste Mgt (restoration, preservation, conservation, waste mgt, etc.) |
| Financial | Geographic Information | Infrastructure (Facilities, urban planning, asset mgt, etc.) |
| Manufacturing | Marine (Boats, ships, etc) | Medical Technology (Medical systems, devices, treatments) |
| Military/Defense (Tanks, Missiles, etc.) | Natural Resource Management (Water, etc.) | Pharmaceutical/Chemical |
| Scientific/Research | Space Systems | Telecommunications |
| Transportation Systems (Railway, Air traffic, Highway, Waterway, etc.) | Other |  |

## System category/characterization

Provide a brief description of the system of interest:

Select the category that best describes the system of interest:

| Information Processing i.e., software intensive system | Command, Control, Communications, Computer, Intelligence, Surveillance, & Reconnaissance i.e., satellite ground station | Machine i.e., satellite launch vehicle, airplane | System of Systems i.e., GPS satellite network, Future Combat System |
| --- | --- | --- | --- |

What is the approximate ratio of hardware to software of the system of interest (in $ or labor terms)?

| 100% Hardware | 75% HW, 25% SW | 50% HW, 50% SW | 25% HW, 75% SW | 100% Software |
| --- | --- | --- | --- | --- |

## System Type

Describe the system of interest:

| New system; no existing system in place | Upgrade of an existing system | New system replacing old system or follow on to existing system, disposal required |
| --- | --- | --- |

# Project Scope Information

## ISO/IEC 15288 & EIA/ANSI 632 System Life Cycle Scope

Indicate the life cycle stage(s) covered by the system of interest. (check all that apply)

| Conceptualize | Develop | Oper Test & Eval | Transition to Operation | Operate, Maintain, or Enhance | Replace or Dismantle |
| --- | --- | --- | --- | --- | --- |

## Project length

Start date:        (mm/yy)

End date:        (mm/yy)

## Success rating for the project: Please provide an overall rating for the project.

| Significant problems, would not do this project again | Some problems; took some effort to keep viable | OK; stayed out of trouble | Successful; did the big things right | Very successful; did almost everything right |
| --- | --- | --- | --- | --- |

# Project Effort Information

## How many total systems engineering hours were documented on this project?

If available, provide the percent distribution of systems engineering hours among the following life cycle phases. (Note: the scope of the effort must match the answer in section 3.1)

| Conceptualize | Develop | Oper Test & Eval | Transition to Operation | Operate, Maintain, or Enhance | Replace or Dismantle |
| --- | --- | --- | --- | --- | --- |

## If available, provide the % distribution of the total hours provided in question 4.1 for the following 33 systems engineering tasks as defined by EIA/ANSI 632.  These tasks represent the current scope of COSYSMO; however, if your project involves a different set of activities please provide additional information at the bottom of the table.

| EIA/ANSI 632 Task | Definition | % of total SE hours |
| --- | --- | --- |
| 1. Product Supply | Assess acquisition request, offer or directive, negotiate agreement, deliver products |  |
| 2. Product Acquisition | Prepare acquisition requests, evaluate supplier response, make offer, negotiate agreement, accept delivered products |  |
| 3. Supplier Performance | Define supplier relationships, participate in product teams, monitor product metrics and assess products (invoke Reqs. 9-11 as applicable), flow down CONOPs requirement changes, control requirement changes, assess progress against requirements, validate products received (invoke Req. 33a) |  |
| 4. Process Implementation Strategy | Identify: stakeholders, applicable documents, associated process approaches, applicable life cycles. Identify and define: technical process and project integration, and progress assessment. Document all of the above in a Process Implementation Strategy. |  |
| 5. Technical Effort Definition | Identify project requirements, establish information database, define risk management strategy, define product and process metrics, establish trade/off cost goals, identify TPMs, identify applicable project tasks, identify methods and tools, establish technology insertion approaches |  |
| 6. Schedule and Organization | Develop event-based and calendar-based schedules, Identify resource requirements, define staffing/discipline needs, define team and org. structure |  |
| 7. Technical Plans | Develop Engineering Plan, Risk Plan, Technical Review Plan, Validation Plans, Verification Plans, Other Applicable Plans (e.g., Human Factors, Security Plans) |  |
| 8. Work Directives | Develop work packages and generate work authorizations |  |
| 9. Progress Against Plans and Schedules | Identify events, tasks, and process metrics for monitoring, collect and analyze metrics data, compare process metrics against plans and schedules, implement required changes |  |
| 10. Progress Against Requirements | Identify product metrics to be monitored, collect and analyze product metrics data, record rationale for decisions/assumptions, compare results against requirements, identification and implementation of required changes |  |
| 11. Technical Reviews | Identify technical review objectives and requirements, determine progress against event-based plan, establish technical review board, agenda and speakers, prepare technical review package and presentation material, conduct technical review, close-out review |  |
| 12. Outcomes Management | Capture process outcomes, perform configuration management, perform change management, perform interface management, perform risk management, perform data and document management, manage information database, manage and track requirements |  |
| 13. Information Dissemination | Provide progress status, provide planning information, disseminate approved and controlled requirements, provide formation for and from reviews, make available design data and schema, make available lessons learned, report variances, disseminate data deliverables, disseminate approved changes, disseminate directives |  |
| 14. Acquirer Requirements | Identify, collect, and prioritize acquirer's system requirements, ensure completeness and consistency of the set of collected acquirer requirements (Invoke req. 26), record set of acquirer requirements |  |
| 15. Other Stakeholder Requirements | Identify and collect other stakeholders' end product requirements, identify and collect other stakeholders' enabling product requirements, identify and collect other stakeholders' external constraints, ensure completeness and consistency of the set of other stakeholders' requirements (invoke req. 27), record set of other stakeholder requirements. |  |
| 16. System Technical Requirements | Establish required transformation rules, priorities, inputs, outputs, states, modes, and configurations, define operational requirements, define performance requirements, analyze acquirer and other stakeholder requirements (e.g. human factor effects, capacities and timing, technology constraints, product design constraints), challenge questionable requirements, resolve identified conflict of requirements, prepare a set of acceptable system technical requirement statements, ensure completeness and consistency of the set of system technical requirements (invoke req. 28), reset the set of system technical requirements |  |
| 17. Logical Solution Representations | Select and implement one or more these four approaches (Functional Analysis, Object Oriented Analysis, Structured Analysis, Information Modeling), or another approach designated by enterprise policies, guides, or standards; Establish a set of logical solution representations (see list); Assign system technical requirements --- including performance requirements and constraints; Identify, define, and validate derived technical requirement statements (invoke Req. 25); Ensure completeness and consistency of the logical solution representations (Invoke Req. 29); Record logical solution representations and derived technical requirements |  |
| 18. Physical Solution Representations | Analyze logical solution representation sets, assigned system and derived technical requirements: Assign representations, derived technical requirements and unassigned system technical requirements to appropriate physical entities (see list) |  |
| 19. Specified Requirements | Fully characterize design solution, Ensure design solution consistency (Invoke Req. 30), Specify requirements, Record design solution and related specified requirements, Establish projects for development of enabling products |  |
| 20. Implementation | Acquire Products (Goods or Services), Validate acquired products (Invoke Req. 33), assemble/integrate validated end products, Verify integrated end products (Invoke Req. 31), Verify enabling products for each associated process (Invoke Req. 32), Validate the verified end product (Invoke Req 33b) |  |
| 21. Transition to Use | Acquire and put in place enabling products, Prepare end products for shipping or storage, Prepare the operational sites, Installation of products, Perform commissioning, provide ghosting, train users and maintenance personnel, provide in-service support |  |
| 22. Effectiveness Analysis | Plan effectiveness analyses, Analyze system cost effectiveness, analyze total ownership cost, analyze environmental impacts, analyze system effectiveness, record outcomes of effectiveness analysis |  |
| 23. Tradeoff Analysis | Plan tradeoff analysis, perform tradeoff analysis, record outcomes of tradeoff analysis |  |
| 24. Risk Analysis | Identify risks, characterize risks, prioritize risks, evaluate ways to avert risks, define and implement a plan or approach for averting each significant risk, capture and communicate risk analysis outcomes |  |
| 25. Requirements Statements Validation | Invoked by Req. No. 17, Analyze and ensure each technical requirement statement with (list of criteria), Analyze and ensure each technical requirement statements in pairs and as a set are stated with (list of criteria) |  |
| 26. Acquirer Requirements Validation | Invoked by Req. No. 14, Select methods and define procedures, Establish downward traceability, Establish upward traceability, Identify and resolve variances, Record validation results |  |
| 27. Other Stakeholder Requirements Validation | Invoked by Req. No. 15, Select methods and define procedures, Establish downward traceability, Establish upward traceability, Identify and resolve variances, Record validation results |  |
| 28. System Technical Requirements Validation | Invoked by Req. No. 16, Select methods and define procedures, Establish downward traceability, Establish upward traceability, Analyze assumptions, Analyze other system technical requirements, Identify and resolve variances, Perform Revalidation, Record validation results |  |
| 29. Logical Solution Representations Validation | Invoked by Req. No. 17, Select methods and define procedures, Establish downward traceability, Establish upward traceability, Analyze assumptions, Identify and resolve variances, Perform Revalidation, Record validation results |  |
| 30. Design Solution Verification | Invoked by Req. No. 19, Plan the design solution verification in accordance with the Verification Plan, the agreement, and the applicable enterprise-based life cycle phase, and level in the system structure, Perform the planned design solution verification using selected methods and procedures within the established verification environment, Perform reverification, Record verification results |  |
| 31. End Product Verification | Invoked by Req. No. 20, Plan the end product verification in accordance with the Verification Plan, the agreement, and the applicable enterprise-based life cycle phase, and level in the system structure, Perform the planned end product verification using selected methods and procedures within the established verification environment, Perform reverification, Record verification results |  |
| 32. Enabling Product Readiness | Invoked by Req. No. 20, Plan enabling product readiness determination in accordance with the agreement, and the applicable enterprise-based life cycle phase, and level in the system structure, Perform planned enabling product readiness determination using selected methods and procedures, Reaccomplish readiness determination, Record readiness determination results |  |
| 33. End Products Validation | Invoked by Req. 3. Confirmation by examination and provision of objective evidence that the specific intended use of an end product, or an aggregation of end products, is accomplished in an intended usage environment; Representative tasks include: Determine validation exit criteria, Acquire appropriate test article, Conduct validation, Perform revalidation, Record validation results. |  |
| Additional user defined tasks: | Definition of these user defined tasks | % of total SE hours |

# Size Drivers

The size drivers represent the additive part of the model.  Here you can indicate the functional size of the system via requirements, interfaces, algorithms, and/or operational scenarios.

## Number of System Requirements

This driver represents the number of requirements for the system-of-interest at a specific level of design.  The quantity of requirements includes those related to the effort involved in system engineering the system interfaces, system specific algorithms, and operational scenarios.  Requirements may be functional, performance, feature, or service-oriented in nature depending on the methodology used for specification.  They may also be defined by the customer or contractor.  Each requirement may have effort associated with is such as V&V, functional decomposition, functional allocation, etc.  System requirements can typically be quantified by counting the number of applicable shalls/wills/shoulds/mays in the system or marketing specification.  Note: some work is involved in decomposing requirements so that they may be counted at the appropriate system-of-interest.

| Easy | Nominal | Difficult |
| --- | --- | --- |
| Simple to implement | Familiar | Complex to implement or engineer |
| Traceable to source | Can be traced to source with some effort | Hard to trace to source |
| Little requirements overlap | Some overlap | High degree of requirements overlap |

Number of System Requirements:

How many requirements are Easy, Nominal, and Difficult?

| Easy | Nominal | Difficult |
| --- | --- | --- |

Degree of Reuse of Requirements:

How many of the easy, nominal, or difficult requirements are being reused from other efforts?

| Easy | Nominal | Difficult |
| --- | --- | --- |

How did you count requirements (shalls, wills, etc)?

What type of requirements did you count (functional, performance, etc.)?

Where did you get the requirements (DOORS, system spec, etc.)?

Please identify any possible sources of uncertainty in the requirements count:

Note: Please make sure that the scope of the requirements that are being reported here match the effort in systems engineering hours reported in section 4.

## Number of System Interfaces

This driver represents the number of shared physical and logical boundaries between system components or functions (internal interfaces) and those external to the system (external interfaces). These interfaces typically can be quantified by counting the number of external and internal system interfaces among ISO/IEC 15288-defined system elements.

| Easy | Nominal | Difficult |
| --- | --- | --- |
| Simple message | Moderate complexity | Complex protocol(s) |
| Uncoupled | Loosely coupled | Highly coupled |
| Cohesive | Moderate cohesion | Low cohesion |
| Well behaved | Predictable behavior | Poorly behaved |

Number of System Interfaces:

How many interfaces are Easy, Nominal, and Difficult?

| Easy | Nominal | Difficult |
| --- | --- | --- |

Degree of Reuse of Interfaces:

How many of the interfaces are being reused from other efforts?

| Easy | Nominal | Difficult |
| --- | --- | --- |

How did you count interfaces (documents, arrows in a diagram, etc.)?

What type of interfaces did you count (sensors, software, etc.)?

Where did you get the interfaces (ICDs, DODAF products, ConOps, etc.)?

Please identify any possible sources of uncertainty in the interface count:

Note: Not all of the interfaces in the system may influence systems engineering effort.  Count only those interfaces which have some effect on the systems engineering hours reported in section 4.

## Number of System-Specific Algorithms

This driver represents the number of newly defined or significantly altered functions that require unique mathematical algorithms to be derived in order to achieve the system performance requirements. As an example, this could include a complex aircraft tracking algorithm like a Kalman Filter being derived using existing experience as the basis for the all aspect search function. Another example could be a brand new discrimination algorithm being derived to identify friend or foe function in space-based applications. The number can be quantified by counting the number of unique algorithms needed to realize the requirements specified in the system specification or mode description document.

| Easy | Nominal | Difficult |
| --- | --- | --- |
| Algebraic | Straight forward calculus | Complex constrained optimization; pattern recognition |
| Straightforward structure | Nested structure with decision logic | Recursive in structure with distributed control |
| Simple data | Relational data | Noisy, ill-conditioned data |
| Timing not an issue | Timing a constraint | Dynamic, with timing and uncertainty issues |
| Adaptation of library-based solution | Some modeling involved | Simulation and modeling involved |

Number of System-Specific Algorithms:

How many system-specific algorithms are Easy, Nominal, and Difficult?

| Easy | Nominal | Difficult |
| --- | --- | --- |

Degree of Reuse of Critical Algorithms:

How many of the system-specific algorithms are being reused from other efforts?

| Easy | Nominal | Difficult |
| --- | --- | --- |

How did you count algorithms (tech notes, functions, etc.)?

What type of algorithms did you count (hardware, software, etc.)?

Where did you get the algorithms (specs, diagrams, etc.)?

Please identify any possible sources of uncertainty in the algorithms count:

Note: Not all of the algorithms in the system may influence systems engineering effort.  Count only those algorithms which have some effect on the systems engineering hours reported in section 4.

## Number of Operational Scenarios

This driver represents the number of operational scenarios that a system must satisfy. Such scenarios include both the nominal stimulus-response thread plus all of the off-nominal threads resulting from bad or missing data, unavailable processes, network connections, or other exception-handling cases.  The number of scenarios can typically be quantified by counting the number of system test thread packages or unique end-to-end tests used to validate the system functionality and performance or by counting the number of use cases, including off-nominal extensions, developed as part of the operational architecture.

| Easy | Nominal | Difficult |
| --- | --- | --- |
| Well defined | Loosely defined | Ill defined |
| Loosely coupled | Moderately coupled | Tightly coupled or many dependencies/conflicting requirements |
| Timelines not an issue | Timelines a constraint | Tight timelines through scenario network |
| Few, simple off-nominal threads | Moderate number or complexity of off-nominal threads | Many or very complex off-nominal threads |

Number of Operational Scenarios:

How many operational scenarios are Easy, Nominal, and Difficult?

| Easy | Nominal | Difficult |
| --- | --- | --- |

Degree of Reuse of Operational Scenarios:

How many of the operational scenarios are being reused from other efforts?

| Easy | Nominal | Difficult |
| --- | --- | --- |

How did you count scenarios (use cases, tests, etc.)?

Where did you get the scenarios (ConOps, test plans, DODAF products, etc.)?

Please identify any possible sources of uncertainty in the scenarios count:

Note: Not all of the scenarios in the system may influence systems engineering effort.  Count only those scenarios which have some effect on the systems engineering hours reported in section 4.

# Overall Project Cost Drivers/Effort Multipliers (Application Factors)

Provide a rating for each of the cost drivers (also known as effort multipliers) in the system of interest.  For the drivers that contain multiple viewpoints (or rows) please indicate a rating for each individual viewpoint that is applicable to your situation.  It’s OK to leave blanks if you are unsure of a particular driver or viewpoint.  If you can’t decide between two ratings (for example, between “Nominal” and ”High”) indicate an intermediate rating by marking both boxes.

## Requirements understanding

This cost driver rates the level of understanding of the system requirements by all stakeholders including the systems, software, hardware, customers, team members, users, etc.  Primary sources of added systems engineering effort are unprecedented systems, unfamiliar domains, or systems whose requirements are emergent with use.

| Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- |
| Poor: emergent requirements or unprecedented system | Minimal: many undefined areas | Reasonable: some undefined areas | Strong: few undefined areas | Full understanding of requirements, familiar system |

Assumptions/Comments:

## Architecture Understanding

This cost driver rates the relative difficulty of determining and managing the system architecture in terms of platforms, standards, components (COTS/GOTS/NDI/new), connectors (protocols), and constraints.  This includes tasks like systems analysis, tradeoff analysis, modeling, simulation, case studies, etc.

| Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- |
| Poor understanding of architecture and COTS, unprecedented system | Minimal understanding of architecture and COTS, many unfamiliar areas | Reasonable understanding of architecture and COTS, some unfamiliar areas | Strong understanding of architecture and COTS, few unfamiliar areas | Full understanding of architecture, familiar system and COTS |
| >6 level WBS | 5-6 level WBS | 3-4 level WBS | 2 level WBS | ---- |

Assumptions/Comments:

## Level of service requirements

This cost driver rates the difficulty and criticality of satisfying the ensemble of level of service requirements, such as security, safety, response time, interoperability, maintainability, Key Performance Parameters (KPPs), the “ilities”, etc.

| Viewpoint | Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Difficulty | Simple; single dominant KPP | Low, some coupling among KPPs | Moderately complex, coupled KPPs | Difficult, coupled KPPs | Very complex, tightly coupled KPPs |
| Criticality | Slight inconvenience | Easily recoverable losses | Some loss | High financial loss | Risk to human life |

Assumptions/Comments:

## Migration complexity

This cost driver rates the extent to which the legacy system affects the migration complexity, if any.  Legacy system components, databases, workflows, environments, etc., may affect the new system implementation due to new technology introductions, planned upgrades, increased performance, business process reengineering, etc.

| Viewpoint | Nominal | High | Very High | Extra High |
| --- | --- | --- | --- | --- |
| Legacy contractor | Self; legacy system is well documented. Original team largely available | Self; original development team not available; most documentation available | Different contractor; limited documentation | Original contractor out of business; no documentation available |
| Effect of legacy system on new system | Everything is new; legacy system is completely replaced or non-existent | Migration is restricted to integration only | Migration is related to integration and development | Migration is related to integration, development, architecture and design |

Assumptions/Comments:

## Technology Risk

The maturity, readiness, and obsolescence of the technology being implemented.  Immature or obsolescent technology will require more Systems Engineering effort.

| Viewpoint | Very Low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Lack of Maturity | Technology proven and widely used throughout industry | Proven through actual use and ready for widespread adoption | Proven on pilot projects and ready to roll-out for production jobs | Ready for pilot use | Still in the laboratory |
| Lack of Readiness | Mission proven (TRL 9) | Concept qualified (TRL 8) | Concept has been demonstrated (TRL 7) | Proof of concept validated (TRL 5 & 6) | Concept defined (TRL 3 & 4) |
| Obsolescence | ---- | ---- | Technology is the state-of-the-practice; Emerging technology could compete in future | Technology is stale; New and better technology is on the horizon in the near-term | Technology is outdated and use should be avoided in new systems; Spare parts supply is scarce |

Assumptions/Comments:

## Documentation match to life cycle needs

The formality and detail of documentation required to be formally delivered based on the life cycle needs of the system.

| Viewpoint | Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Formality | General goals, stories | Broad guidance, flexibility is allowed | Risk-driven degree of formality | Partially streamlined process, largely standards-driven | Rigorous, follows strict standards and requirements |
| Detail | Minimal or no specified documentation and review requirements relative to life cycle needs | Relaxed documentation and review requirements relative to life cycle needs | Risk-driven degree of formality, amount of documentation and reviews in sync and consistent with life cycle needs of the system | High amounts of documentation, more rigorous relative to life cycle needs, some revisions required | Extensive documentation and review requirements relative to life cycle needs, multiple revisions required |

Assumptions/Comments:

## # and diversity of installations/platforms

The number of different platforms that the system will be hosted and installed on.  The complexity in the operating environment (space, sea, land, fixed, mobile, portable, information assurance/security).  For example, in a wireless network it could be the number of unique installation sites and the number of and types of fixed clients, mobile clients, and servers.  Number of platforms being implemented should be added to the number being phased out (dual count).

| Viewpoint | Nominal | High | Very High | Extra High |
| --- | --- | --- | --- | --- |
| Sites/ installations | Single installation site or configuration | 2-3 sites or diverse installation configurations | 4-5 sites or diverse installation configurations | >6 sites or diverse installation configurations |
| Operating environment | Existing facility meets all known environmental operating requirements | Moderate environmental constraints; controlled environment (i.e., A/C, electrical) | Ruggedized mobile land-based requirements; some information security requirements. Coordination between 1 or 2 regulatory or cross functional agencies required. | Harsh environment (space, sea airborne) sensitive information security requirements. Coordination between 3 or more regulatory or cross functional agencies required. |
| Platforms | <3 types of platforms being installed and/or being phased out/replaced | 4-7 types of platforms being installed and/or being phased out/replaced | 8-10 types of platforms being installed and/or being phased out/replaced | >10 types of platforms being installed and/or being phased out/replaced |
|  | Homogeneous platforms | Compatible platforms | Heterogeneous, but compatible platforms | Heterogeneous, incompatible platforms |
|  | Typically networked using a single industry standard protocol | Typically networked using a single industry standard protocol and multiple operating systems | Typically networked using a mix of industry standard protocols and proprietary protocols; single operating systems | Typically networked using a mix of industry standard protocols and proprietary protocols; multiple operating systems |

Assumptions/Comments:

## # of recursive levels in the design

The number of levels of design related to the system-of-interest (as defined by ISO/IEC 15288) and the amount of required SE effort for each level.

| Viewpoint | Very Low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Number of levels | 1 | 2 | 3-5 | 6-7 | >7 |
| Required SE effort | Focused on single product | Some vertical and horizontal coordination | More complex interdependencies coordination, and tradeoff analysis | Very complex interdependencies coordination, and tradeoff analysis | Extremely complex interdependencies coordination, and tradeoff analysis |

Assumptions/Comments:

# Overall Project Cost Drivers/Effort Multipliers (Team Factors)

Provide a rating for each of the cost drivers in the system of interest.  For the drivers that contain multiple viewpoints (or rows) please indicate a rating for each individual viewpoint.  It’s OK to leave blanks if you are unsure of a particular driver or viewpoint.  If you can’t decide between two ratings (for example, between “Nominal” and ”High”) just mark both of the ratings.

## Stakeholder team cohesion

Represents a multi-attribute parameter which includes leadership, shared vision, and diversity of stakeholders, approval cycles, group dynamics, IPT framework, team dynamics, and amount of change in responsibilities.  It further represents the heterogeneity in stakeholder community of the end users, customers, implementers, and development team.

| Viewpoint | Very Low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Culture | Stakeholders with diverse domain experience, task nature, language, culture, infrastructure Highly heterogeneous stakeholder communities | Heterogeneous stakeholder community Some similarities in language and culture | Shared project culture | Strong team cohesion and project culture Multiple similarities in language and expertise | Virtually homogeneous stakeholder communities Institutionalized project culture |
| Compatibility | Highly conflicting organizational objectives | Converging organizational objectives | Compatible organizational objectives | Clear roles & responsibilities | Strong mutual advantage to collaboration |
| Familiarity | Unfamiliar, never worked together | Willing to collaborate, little experience | Some familiarity | High level of familiarity | Extensive successful collaboration |

Assumptions/Comments:

## Personnel/team capability

Basic intellectual capability of a Systems Engineer (compared to the national pool of SEs) to analyze complex problems and synthesize solutions.

| Very Low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- |
| 15th percentile | 35th percentile | 55th percentile | 75th percentile | 90th percentile |

Assumptions/Comments:

## Personnel experience/continuity

The applicability and consistency of the staff at the initial stage of the project with respect to the domain, customer, user, technology, tools, etc.

| Viewpoint | Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Experience | Less than 2 months | 1 year continuous experience, other technical experience in similar job | 3 years of continuous experience | 5 years of continuous experience | 10 years of continuous experience |
| Annual Turnover | 48% | 24% | 12% | 6% | 3% |

Assumptions/Comments:

## Process capability

The consistency and effectiveness of the project team at performing SE processes.  This may be based on assessment ratings from a published process model (e.g., CMMI, EIA-731, SE-CMM).  It can also be based on project team behavioral characteristics, if no assessment has been performed.

| Viewpoint | Very low | Low | Nominal | High | Very High | Extra High |
| --- | --- | --- | --- | --- | --- | --- |
| Assessment Rating (Capability or Maturity) | Level 0 (if continuous model) | Level 1 | Level 2 | Level 3 | Level 4 | Level 5 |
| Project Team Behavioral Characteristics | Ad Hoc approach to process performance | Performed SE process, activities driven only by immediate contractual or customer requirements, SE focus limited | Managed SE process, activities driven by customer and stakeholder needs in a suitable manner, SE focus is requirements through design, project-centric approach – not driven by organizational processes | Defined SE process, activities driven by benefit to project, SE focus is through operation, process approach driven by organizational processes tailored for the project | Quantitatively Managed SE process, activities driven by SE benefit, SE focus on all phases of the life cycle | Optimizing SE process, continuous improvement, activities driven by system engineering and organizational benefit, SE focus is product life cycle & strategic applications |

Assumptions/Comments:

## Multisite coordination

Location of stakeholders, team members, resources, corporate collaboration barriers.

| Viewpoint | Very low | Low | Nominal | High | Very High | Extra High |
| --- | --- | --- | --- | --- | --- | --- |
| Collocation | International, severe time zone impact | Multi-city and multi-national, considerable time zone impact | Multi-city or multi-company, some time zone effects | Same city or metro area | Same building or complex, some co-located stakeholders or onsite representation | Fully co-located stakeholders |
| Communications | Some phone, mail | Individual phone, FAX | Narrowband e-mail | Wideband electronic communication | Wideband electronic communication, occasional video conference | Interactive multimedia |
| Corporate collaboration barriers | Severe export and security restrictions | Mild export and security restrictions | Some contractual & Intellectual property constraints | Some collaborative tools & processes in place to facilitate or overcome, mitigate barriers | Widely used and accepted collaborative tools & processes in place to facilitate or overcome, mitigate barriers | Virtual team environment fully supported by interactive, collaborative tools environment |

Assumptions/Comments:

## Tool support

Coverage, integration, and maturity of the tools in the Systems Engineering environment.

| Very low | Low | Nominal | High | Very High |
| --- | --- | --- | --- | --- |
| No SE tools | Simple SE tools, little integration | Basic SE tools moderately integrated throughout the systems engineering process | Strong, mature SE tools, moderately integrated with other disciplines | Strong, mature proactive use of SE tools integrated with process, model-based SE and management systems |

Assumptions/Comments: